TechnoReady In-Mexico

Challenge 7 – Java and JavaScript. Programming Procedures

Iván Kaleb Ramírez Torres

Nao ID: 3357

November 9th, 2025

# Tracking Tables

## Table 1 – Requirements list

| Sprint | Requirements |
| --- | --- |
| Sprint 1: JUnit Tests for Reservations (Java) Focus: Environment setup, creation of comprehensive test suites, ≥ 90 % coverage with JaCoCo. | • Configure Maven or Gradle to include JUnit 5, Mockito and JaCoCo. • Verify IDE setup and ensure proper integration with IntelliJ. • Create test classes for ReservationService, ReservationRepository and ReservationController. • Write positive and negative tests for creating, editing and canceling reservations. • Validate exception handling (e.g., invalid dates, overlapping reservations, past dates). • Achieve at least 90 % coverage using JaCoCo; generate HTML reports. • Document results and issues in test-log.md. • Add screenshots of coverage and successful test runs to /evidence/sprint1/. |
| Sprint 2: Jest Tests for Graph Visualization (JavaScript) Focus: Testing the city-graph module, ensuring reliability and 90 % coverage via Jest. | • Initialize a Node project; install Jest and configure coverage threshold to 90 %. • Create unit tests validating graph rendering of nearby cities and distance links. • Include edge-case tests (empty inputs, duplicate cities, corrupted data). • Mock data sources and simulate user interactions. • Generate Jest coverage reports and ensure all tests pass. • Take screenshots of coverage and test runs for documentation. • Record technical issues and solutions in tech-notes.md. • Optional: include a short peer review file (peer-review.md) with feedback and improvements. |
| Sprint 3: Documentation and Diagrams Focus: Project documentation, code comments, and architectural diagrams for Digital NAO review. | • Write a comprehensive README.md covering project purpose, installation, and testing steps. • Add examples of test execution outputs for Java and JavaScript. • Integrate Javadoc and JsDoc comments across modules. • Create system architecture and flow diagrams explaining module interactions. • Review and ensure all documentation is clear, consistent and complete. • Confirm repository permissions for the Digital NAO team. • Store all visual assets in /docs/diagrams/ and screenshots in /evidence/sprint3/. |
| Final Project: Document Analysis & Results for the whole project | • Make a video presentation explaning Analysis & Result of the Challenge 6. |

## Table 2: Prioritize list

| Requirements | Stages (Steps) | Time Estimation | Deliverables |
| --- | --- | --- | --- |
| JUnit & Maven Setup | 1) Add JUnit 5, Mockito, and JaCoCo 2) Configure coverage threshold (90%) 3) Verify IDE integration and build success | 3h | pom.xml, jacoco config, verified environment |
| Reservation Test Data Setup | 1) Create mock objects for Reservation, Room, and Customer 2) Implement TestDataBuilder utilities 3) Define reusable constants | 2h | ReservationTestData.java, TestUtils.java |
| Create Reservation Tests | 1) Test valid reservation creation 2) Validate repository persistence 3) Assert generated IDs and timestamps | 3h | ReservationServiceTest#create_ok() |
| Validation & Negative Tests | 1) Test invalid inputs (past date, overlapping, null fields) 2) Assert thrown exceptions 3) Check business rule enforcement | 4h | ReservationServiceTest#validation_*() |
| Edit Reservation Tests | 1) Simulate reservation modification 2) Validate updated data 3) Ensure restricted edits on canceled reservations | 3h | ReservationServiceTest#edit_*() |
| Cancel Reservation Tests | 1) Simulate valid cancellation flow 2) Test late cancellation penalties 3) Verify idempotent operations | 3h | ReservationServiceTest#cancel_*() |
| Exception & Edge Case Handling | 1) Mock repository errors 2) Simulate unhandled exceptions 3) Confirm proper wrapping | 2h | ReservationExceptionTest.java |
| Coverage Validation & Fixes | 1) Run JaCoCo coverage report 2) Identify missing branches 3) Add tests or refactor code | 2h | Coverage ≥ 90%, updated report |
| Evidence & Documentation | 1) Capture screenshots 2) Document issues and resolutions 3) Commit logs and reports | 1h | evidence/, test-log.md |
| Jest Environment Setup | 1) Initialize Node project and install Jest 2) Set coverage threshold (90%) 3) Create npm scripts for testing | 2h | package.json, jest.config.js |
| Graph Rendering Tests | 1) Test node and edge creation 2) Validate distances and relationships 3) Assert correct rendering | 3h | graph.spec.js |
| Graph Error Handling | 1) Handle empty/invalid data 2) Verify resilience to missing inputs 3) Confirm error messages | 3h | graph-errors.spec.js |
| Mock Data & Isolation Tests | 1) Mock data source and fetch requests 2) Use deterministic mocks 3) Simulate UI rendering without DOM | 2h | mocks/graphDataMock.js, Jest tests |
| Graph Coverage & Optimization | 1) Run Jest coverage report 2) Add missing test cases 3) Optimize test speed | 2h | Jest coverage ≥ 90%, updated report. |
| Technical Notes & Peer Review | 1) Summarize difficulties and solutions 2) Include feedback from teammate 3) Integrate final adjustments | 1h | tech-notes.md, peer-review.md |
| Documentation Development | 1) Write final README.md 2) Include test instructions for Java/JS 3) Add examples of successful outputs | 2h | README.md |
| Code Documentation | 1) Add Javadoc/JsDoc 2) Document logic and structure 3) Review for completeness | 2h | decision-log.md, inline docs |
| Diagram Creation | 1) Create class and flow diagrams 2) Export to /docs/diagrams/ 3) Integrate into README | 2h | docs/diagrams/*.png |
| Final Review & Access Config | 1) Ensure Digital NAO access 2) Validate organization and consistency 3) Perform final project check | 1.5h | evidence/README.md, repo ready |

As the User Stories was an exercise already made in Challenge 1, All this backlog was made according to Challenge 7 requirements for All 3 Sprints and Final Project.